## Slide 1
AI GROUP COORDINATOR
Sprint 1 Review
Planning and feature definition
A planning sprint. No continuation code was provided.
Date and presenters: to confirm
Notes: Sprint review for planning work only. Confirm sprint dates and presenters before presenting.

## Slide 2
Sprint 1 scope
SPRINT 1 / 02
Starting point
The client did not provide code for continuing an existing project. No implementation baseline was available.
Sprint focus
Record the target stack, shape the free-drawing feature, and identify the product and technical decisions needed before implementation.
Outcome
Planning artifacts only — no running product, test results, or recorded software demo are claimed.
Notes: The report repository is documentation-only. Sprint 1 translates the available brief into a plan and records what still needs confirmation.

## Slide 3
Proposed technology stack
SPRINT 1 / 03
Frontend
React 19
TypeScript · Vite
Tailwind CSS · Radix UI
Backend
Python 3.12
Django
Django REST Framework
Data and identity
PostgreSQL on Azure
JWT authentication
SimpleJWT
Real-time
Django Channels
Daphne for WebSockets
Scope to be confirmed
AI integration
Microsoft Semantic Kernel
OpenAI SDK
Azure OpenAI
Notes: This stack is transcribed from the project brief as the planned target. It does not mean the packages have been installed or integrated. Confirm versions, Azure configuration, and service boundaries with the team.

## Slide 4
Free-draw feature proposal
SPRINT 1 / 04
A simple sketching flow to validate with the client
01
Open
Enter the relevant group, task, or workspace
02
Select
Choose a labeled Free draw tool
03
Sketch
Draw with pointer or touch on a canvas
04
Finish
Exit drawing mode; confirm edit controls
05
Save?
Define whether drawings persist or are shared
Notes: This is a proposed flow, not an approved requirement. Confirm parent object, supported devices, and whether the first release needs color, width, eraser, undo/redo, or clear controls.

## Slide 5
Konva canvas and toolbar icon
SPRINT 1 / 05
Canvas behavior
Konva through react-konva is the proposed drawing layer in the React UI. It would manage the canvas scene and freehand stroke interactions.
Icon behavior
The icon is a separate toolbar asset. A pencil or pen symbol is a proposal; keep an accessible name such as “Free draw.”
Still to choose
Use an approved icon set, add an icon package such as Radix Icons if selected, or use a project-owned SVG. Radix UI primitives do not by themselves settle the icon choice.
Notes: Separate the rendering technology from the icon design decision. Konva/react-konva is proposed for the canvas; the exact package version and icon library remain unconfirmed. Test pointer, touch, resizing, and stroke quality during implementation.

## Slide 6
Decisions before implementation
SPRINT 1 / 06
Persistence
What object owns a drawing? Save manually or automatically? Who can view, edit, and delete it?
Collaboration
Is this an individual sketch or a shared whiteboard? Channels is in the stack, but live drawing is not assumed.
AI use
No drawing-to-AI behavior is defined. Confirm whether sketches may ever be sent to Azure OpenAI.
Interaction
Confirm mouse, touch, or stylus support and whether users need color, stroke width, eraser, undo, or redo.
Notes: These are open questions, not decisions. Do not send sketches to an AI service without explicit product and privacy approval.

## Slide 7
Sprint 1 outputs
SPRINT 1 / 07
Recorded
Proposed target technology stack
Initial free-draw feature flow
Konva and icon responsibilities
Open product and architecture questions
Not available yet
Client code or implementation handoff
Approved requirements and UX decisions
Working software or test evidence
Sprint dates, attendee list, and recording
Review these notes with the client and team before baselining the plan.
Notes: The repository now holds the report, planning discussion notes, and a feature plan. The records are drafts based on the supplied brief; names, dates, and approvals need confirmation.

## Slide 8
Client and team discussion
SPRINT 1 / 08
01
Which user task should free drawing support?
02
Should sketches save, stay private, or be shared live?
03
Which controls and icon style belong in the first release?
04
Can the client provide the existing repository and product handoff?
Decisions, owners, and dates: capture after review
Notes: Capture answers as actions with owners and dates. Update the planning notes after the client or team confirms decisions.